**ACS560 – CarRental**

Team Members: Sanidhya, Bibin Prakash, Winnie

Sprint Retro 2

What went well

* Guidance for team members who need help and gentleness in pointing out mistakes
* Quick resolution when errors are found

What went poorly

* Repository management. Incorrect branching and commit of code that took time to reverse and make corrections
* Forks were being used in git repositories causing confusion on which project to upload to and missing pull requests and code in the main repository
* Implementation that went beyond the scope of the story, causing conflict with another story

What to improve

* Team members should clarify with each other if any doubts arise
* Team members should announce they intend to approach the story that they pick up so that compatibility doesn’t become an issue with other stories